# CivicConnect Scope baseline

Project:  CivicConnect

Milestone: M1- Engineering Foundation and Requirements Baseline

Artefact: Scope Baseline

Version: 1.0

Status: Proposed for team review and baseline

Owner: Amelia van der Walt – Requirements and Stakeholder Lead

# Purpose

This scope baseline defines what CivicConnect is committed to engineer during the project, what is explicitly excluded, what may be considered as future or optional scope.

The purpose is to establish controlled boundaries and reduce uncontrolled scope expansion.

# Scope statement

CivicConnect will provide a controlled digital platform for managing community service requests.

The platform will support the core lifecycle of a service request from submission through management, status tracking and resolution/closure, together with appropriate information for management oversight.

The system will address the minimum business capabilities defined in the CivicConnect Master Project Brief.

# In-Scope

## Requester functionality

The system will support:

- Creation of a new service request

- Capturing appropriate request information

- Categorisation of service requests

- Viewing the current status of submitted requests

- Viewing previously submitted requests

- Providing meaningful feedback when a request is accepted, rejected, updated or completed

## staff Functionality

The system will support:

- Viewing service requests relevant to authorised staff

- Searching, filtering and/or sorting requests

- Viewing complete request details

- Assigning or accepting responsibility for requests

- Controlled request status updates

- Recording relevant actions and comments

- Recording resolution information

- Resolving or closing requests where authorised

## Management/oversight functionality

The system will support:

- Viewing useful service activity information

- Identifying open request

- Identifying overdue requests

- Identifying resolved requests

- Identifying closed requests

- Viewing information by category or status where justified

- Supporting accountability and service performance analysis

## engineering scope

The project will also include:

- Requirements engineering

- Requirements traceability

- Appropriate quality requirements

- Security considerations

- Risk management

- Controlled change

- Verification and testing in later milestones

- Controlled deployment and operational considerations in later milestones

# Out-of-scope for the current baseline

The following are not committed as part of the Milestone 1 scope baseline unless later approved through controlled change:

- Unspecified advanced reporting functionality

- Unspecified external service integrations

- Features not justified by stakeholder value

- Functionality unrelated to the core service request lifecycle

- Additional functionality introduced solely because it is technically interesting

- Features that would materially increase scope without corresponding schedule, resource, quality, security, and cost analysis

Milestone 1 is a foundation milestone and does not require final technology-stack selection, final architecture, detailed database implementation, detailed User Interface(UI) implementation, Application Programming Interface(API) implementation, Continues Implementation(CI) pipeline implementation, extensive application code or production deployment.

# Future/optional scope

The following areas may be considered later if stakeholder value and engineering constraints justify them:

- Additional reporting capabilities

- Additional service request categories or workflows

- Additional notification mechanisms

- Additional integrations

- Advanced management analytics

- Other stakeholder requested functionality

Future functionality must not automatically become committed scope. It must be assessed against stakeholder value, scope, schedule, cost, resources, quality, security, and risk.

# scope prioritisation

| Priority | Scope Area | Reason |
| --- | --- | --- |
| Must Have | Submit service request | Core requester capability |
| Must Have | Categorise request | Supports controlled request management |
| Must Have | View request status | Provides requester visibility |
| Must Have | View request history | Supports requester access to previous requests |
| Must Have | Request feedback | Supports communication and visibility |
| Must Have | Staff request management | Required to process requests |
| Must Have | Assignment/responsibility | Supports accountability |
| Must Have | Controlled status updated | Supports request lifecycle control |
| Must Have | Resolution/closure | Completes requests lifecycle |
| Must Have | Management oversight | Supports service performance visibility |
| Should Have | Search/filter/sort | Improves staff operational efficiency |
| Should Have | Category/status management views | Supports management analysis |
| Future | Advanced reporting | Requires additional scope analysis |
| Future | Additional integrations | Requires later feasibility and risk analysis |
| Future | Additional analytics | Requires stakeholder justification |

# scope boundary principles

The following principles apply to the baseline:

- every committed feature must have a corresponding requirement

- every important requirement must have acceptance criteria

- requirements must be traceable to a stakeholder or source

- new features must be evaluated for their effect on scope

- baseline changes must be controlled rather than silently incorporated

- future functionality remains deferred until the team has sufficient evidence to commit to it

# deliberate exclusion

A deliberate exclusion is advanced or unspecified functionality that is not necessary to demonstrate the minimum CivicConnect business capabilities.

For example, advanced analytics is not included in the initial baseline because the brief establishes the need for useful service activity information but does not define a detailed advanced analytics capability.

Deferring such functionality protects the team from unnecessary scope growth while preserving the option to reconsider it when additional stakeholder evidence and engineering capacity are available.

# baseline accpetance

The scope baseline should be reviewed by two other(not the author) team members before Milestone 1 sign-off.

Once baselined, changes must follow the project’s change control process and must update affected requirements and traceability artefacts.