# CivicConnect Requirements Traceability Matrix

Project: CivicConnect
Milestone: M1 — Engineering Foundation & Requirements Baseline
Artefact: Requirements Traceability Matrix
Version: 1.0
Status: Proposed for team review and baseline
Owner: Person 1 — Requirements & Stakeholder Lead

# 1. Purpose

The Requirements Traceability Matrix (RTM) provides controlled traceability between CivicConnect stakeholder needs, requirements and acceptance criteria.

The RTM will be extended throughout later milestones to connect requirements to design, architecture, issues, Pull Requests, implementation, testing and acceptance/release evidence.

# 2. Traceability Structure

The project will progressively maintain the following relationship:

Stakeholder / Source → Requirement → Acceptance Criteria → Design/Architecture → Issue/PR → Implementation → Test → Acceptance/Release Evidence

At Milestone 1, the available traceability primarily covers stakeholder/source, requirements and acceptance criteria.

# 3. Initial RTM

TBD-To Be Decided

| Source / Stakeholder | Requirement ID | Requirement | Priority | Acceptance Criteria | Design | Issue/PR | Test | Release Evidence |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| STK-001 Requester | FR-001 | Submit service request | Must Have | AC-FR001-01 to AC-FR001-03 | TBD M2 | TBD | TBD | TBD |
| STK-001 Requester | FR-002 | Categorise service request | Must Have | AC-FR002-01 to AC-FR002-03 | TBD M2 | TBD | TBD | TBD |
| STK-001 Requester | FR-003 | View current request status | Must Have | AC-FR003-01 to AC-FR003-03 | TBD M2 | TBD | TBD | TBD |
| STK-001 Requester | FR-004 | View request history | Must Have | AC-FR004-01 to AC-FR004-03 | TBD M2 | TBD | TBD | TBD |
| STK-001 Requester | FR-005 | Receive request feedback | Must Have | AC-FR005-01 to AC-FR005-04 | TBD M2 | TBD | TBD | TBD |
| STK-002 Service Staff | FR-006 | View authorised requests | Must Have | AC-FR006-01 to AC-FR006-03 | TBD M2 | TBD | TBD | TBD |
| STK-002 Service Staff | FR-007 | Search/filter/sort requests | Should Have | AC-FR007-01 to AC-FR007-03 | TBD M2 | TBD | TBD | TBD |
| STK-002 Service Staff | FR-008 | Assign request responsibility | Must Have | AC-FR008-01 to AC-FR008-03 | TBD M2 | TBD | TBD | TBD |
| STK-002 Service Staff | FR-009 | Update request status | Must Have | AC-FR009-01 to AC-FR009-04 | TBD M2 | TBD | TBD | TBD |
| STK-002 Service Staff | FR-010 | Record actions/resolution information | Must Have | AC-FR010-01 to AC-FR010-03 | TBD M2 | TBD | TBD | TBD |
| STK-002 Service Staff | FR-011 | Resolve/close request | Must Have | AC-FR011-01 to AC-FR011-03 | TBD M2 | TBD | TBD | TBD |
| STK-003 Management | FR-012 | View service activity information | Must Have | AC-FR012-01 to AC-FR012-04 | TBD M2 | TBD | TBD | TBD |
| STK-003 Management | FR-013 | View information by category/status | Should Have | AC-FR013-01 to AC-FR013-03 | TBD M2 | TBD | TBD | TBD |
| STK-001/STK-002 | NFR-001 | Usability | Must Have | AC-NFR001-01 to AC-NFR001-03 | TBD M2 | TBD | TBD | TBD |
| STK-001/STK-002/STK-003 | NFR-002 | Performance | Should Have | AC-NFR002-01 to AC-NFR002-03 | TBD M2 | TBD | TBD | TBD |
| STK-001/STK-002/STK-003 | NFR-003 | Security and authorisation | Must Have | AC-NFR003-01 to AC-NFR003-04 | TBD M2 | TBD | TBD | TBD |
| STK-001/STK-002/STK-003 | NFR-004 | Data integrity | Must Have | AC-NFR004-01 to AC-NFR004-04 | TBD M2 | TBD | TBD | TBD |
| STK-001/STK-002/STK-003 | NFR-005 | Availability of request information | Should Have | AC-NFR005-01 to AC-NFR005-03 | TBD M2 | TBD | TBD | TBD |
| STK-004 Project Team | NFR-006 | Maintainability | Should Have | AC-NFR006-01 to AC-NFR006-03 | TBD M2 | TBD | TBD | TBD |

# 4. Acceptance Criteria Identifier Mapping

| Requirement | Acceptance Criteria IDs |
| --- | --- |
| FR-001 | AC-FR001-01, AC-FR001-02, AC-FR001-03 |
| FR-002 | AC-FR002-01, AC-FR002-02, AC-FR002-03 |
| FR-003 | AC-FR003-01, AC-FR003-02, AC-FR003-03 |
| FR-004 | AC-FR004-01, AC-FR004-02, AC-FR004-03 |
| FR-005 | AC-FR005-01, AC-FR005-02, AC-FR005-03, AC-FR005-04 |
| FR-006 | AC-FR006-01, AC-FR006-02, AC-FR006-03 |
| FR-007 | AC-FR007-01, AC-FR007-02, AC-FR007-03 |
| FR-008 | AC-FR008-01, AC-FR008-02, AC-FR008-03 |
| FR-009 | AC-FR009-01, AC-FR009-02, AC-FR009-03, AC-FR009-04 |
| FR-010 | AC-FR010-01, AC-FR010-02, AC-FR010-03 |
| FR-011 | AC-FR011-01, AC-FR011-02, AC-FR011-03 |
| FR-012 | AC-FR012-01, AC-FR012-02, AC-FR012-03, AC-FR012-04 |
| FR-013 | AC-FR013-01, AC-FR013-02, AC-FR013-03 |
| NFR-001 | AC-NFR001-01, AC-NFR001-02, AC-NFR001-03 |
| NFR-002 | AC-NFR002-01, AC-NFR002-02, AC-NFR002-03 |
| NFR-003 | AC-NFR003-01, AC-NFR003-02, AC-NFR003-03, AC-NFR003-04 |
| NFR-004 | AC-NFR004-01, AC-NFR004-02, AC-NFR004-03, AC-NFR004-04 |
| NFR-005 | AC-NFR005-01, AC-NFR005-02, AC-NFR005-03 |
| NFR-006 | AC-NFR006-01, AC-NFR006-02, AC-NFR006-03 |

# 5. End-to-End Traceability Example

Requirement: FR-001 — Submit Service Request

Stakeholder/source: STK-001 Requester

↓

Requirement: FR-001 — The system shall allow an authorised requester to submit a new service request containing the information required to describe the request.

↓

Acceptance criteria:

- AC-FR001-01 — Valid request can be submitted.

- AC-FR001-02 — Missing mandatory information prevents incomplete submission.

- AC-FR001-03 — Successful submission creates a service-request record.

↓

Design/Architecture: To Be Decided in M2

↓

Issue/PR: TBD during implementation

↓

Implementation: TBD during later milestone

↓

Test: TBD during verification

↓

Acceptance/Release Evidence: TBD during later milestone

This demonstrates the intended traceability chain without pretending that M2/M3/M4 evidence already exists.

# 6. RTM Control Rules

- Requirement IDs must remain stable after baseline.

- New requirements must receive unique IDs.

- Requirement changes must be reflected in the RTM.

- Acceptance criteria must be updated when the requirement changes.

- Later design, implementation and test evidence must be linked to the appropriate requirement.

- A requirement without an identifiable source should be reviewed before baseline.

- Deferred requirements must remain identifiable rather than being silently removed.

# 7. Milestone 1 Traceability Status

| Traceability Level | M1 Status |
| --- | --- |
| Stakeholder → Requirement | Complete for initial requirements |
| Requirement → Acceptance Criteria | Complete |
| Requirement → Design | Deferred to Milestone 2 |
| Requirement → Issue/PR | To be populated during implementation |
| Requirement → Implementation | Deferred to later milestone |
| Requirement → Test | Deferred to later milestone |
| Requirement → Acceptance/Release Evidence | Deferred to later milestone |

RTM status: Proposed — awaiting team review and baseline.